PROJECT MILESTONES Viktor.com Clone — Payment Schedule Client: Matthew Garas ¦ Developer: Abaid UL Lah ¦ Total: $2,000 ¦ 6 Weeks

| TOTAL BUDGET $2,000 | FRONTEND Weeks 1–2 | BACKEND Weeks 3–5 | LAUNCH Week 6 |
| --- | --- | --- | --- |

| # | WEEK / AMOUNT | DELIVERABLES | STATUS |
| --- | --- | --- | --- |
| 1 | Week 1 $333 FRONTEND | Design & Landing Page - GitHub repo + project board setup - Full design system — colors, fonts, components (viktor.com match) - Landing page — pixel-perfect clone of viktor.com - Responsive layout (desktop + mobile) | ⬜ Pending Pay on approval |
| 2 | Week 2 $333 FRONTEND | Dashboard & Auth - User authentication (signup, login, forgot password) - User dashboard — settings, connected tools, credit balance - Pricing page + Stripe subscription UI - Slack bot OAuth installation flow (UI only) | ⬜ Pending Pay on approval |
| 3 | Week 3 $334 BACKEND | Ads API Integrations - Meta Ads API — 103 actions (pause, scale, budget, duplicate) - Google Ads API — 37 actions (bids, keywords, budgets, reports) - Natural language parser (Slack message → API action) - OAuth account connections for Meta + Google | ⬜ Pending Pay on approval |
| 4 | Week 4 $333 BACKEND | Automation & Memory - Stripe ROAS verification layer - Google Sheets export automation - Automated rule engine (CPA/ROAS alerts, overnight pausing, scaling) - Workspace memory layer (context retention across conversations) | ⬜ Pending Pay on approval |
| 5 | Week 5 $333 BACKEND | Credits, Admin & QA - Credit system (usage tracking + top-up flow + $100 free onboarding) - Slack notification alerts (CPA spikes, ROAS drops, anomalies) - Admin dashboard (user management, analytics, revenue overview) - Full end-to-end QA + security audit | ⬜ Pending Pay on approval |
| 6 | Week 6 $334 LAUNCH | Launch & Handover - Bug fixes from QA + your feedback round - Production deployment on your custom domain - Technical documentation + user guide - Final walkthrough call + complete code handover | ⬜ Pending Pay on approval |

Payment Rules - Each payment releases only after you review and approve that milestone's deliverables - All code is yours from Day 1 — committed to your GitHub repo every step of the way - If you stop at any milestone, you keep all code built so far — you are never left with nothing - Payments via Wise, PayPal, or crypto — whichever works for you